A. UX Design Process Timeline — Taniti Tourism Website

4-week (30-day) horizontal project timeline · Six rubric-named activities

The timeline below spans four weeks (30 days maximum) and sequences the six required activities of the UX design process. Each phase lists its day range and a short description of the work completed.

| WEEK 1 | WEEK 2 | WEEK 3 | WEEK 3–4 | WEEK 4 | WEEK 4 |
| --- | --- | --- | --- | --- | --- |
| Days 1–5 | Days 6–11 | Days 12–17 | Days 18–22 | Days 23–26 | Days 27–30 |
| Persona & Research | Wireframe Development | Prototype Design | Guerrilla Testing | Creating Usability Tasks | Modifications Needed |
| Review the Survey Results and About the Island documents; identify dominant visitor patterns; define user needs and the government's business goal of growing tourism. | Create the low-fidelity site flow and page sketches: Homepage plus Lodging, Transportation, Entertainment/Attractions, FAQs, and Contact. | Build the clickable Figma prototype from the approved wireframe with real Taniti content and mobile-friendly layout. | Recruit three testers (Raychall, Estella, Nicole); observe them using the prototype and collect qualitative feedback. | Draft the five objective usability tasks (Task 2) that can be answered by clicking through the prototype. | Iterate and revise the prototype based on the actionable testing feedback (font size, headers, navigation clarity, mobile layout). |

Figure A1. Horizontal four-week UX process timeline for the Taniti tourism website redesign.

Phase Summaries

Persona & Research (Days 1–5) — Review the Survey Results and About the Island documents; identify dominant visitor patterns; define user needs and the government's business goal of growing tourism.

Wireframe Development (Days 6–11) — Create the low-fidelity site flow and page sketches: Homepage plus Lodging, Transportation, Entertainment/Attractions, FAQs, and Contact.

Prototype Design (Days 12–17) — Build the clickable Figma prototype from the approved wireframe with real Taniti content and mobile-friendly layout.

Guerrilla Testing (Days 18–22) — Recruit three testers (Raychall, Estella, Nicole); observe them using the prototype and collect qualitative feedback.

Creating Usability Tasks (Days 23–26) — Draft the five objective usability tasks (Task 2) that can be answered by clicking through the prototype.

Modifications Needed (Days 27–30) — Iterate and revise the prototype based on the actionable testing feedback (font size, headers, navigation clarity, mobile layout).